I think that's the right approach.

At this stage, feature development should pause until Phase 1 is stable. Creating a dedicated phase-2 branch after Phase 1 is signed off will keep your repository clean and make it much easier to manage future enhancements.

Recommended Git Strategy

main

│

├── phase-1

│   ├── bug fixes

│   ├── testing

│   ├── performance improvements

│   └── production release

│

├── phase-2

│   ├── Executive Intelligence

│   ├── AI Benchmarking

│   ├── Engineering Intelligence

│   ├── Initiative Tracker

│   ├── Investment Portfolio

│   └── Governance

│

└── future

├── phase-3

├── integrations

├── ai-copilot

└── enterprise

Before Starting Phase 2

I recommend declaring a Phase 1 Release Candidate (RC1) and completing the following checklist.

1. Functional Testing

- Authentication

- Registration

- Password Reset

- RBAC

- Company Management

- Client Management

- Project Management

- Questionnaire

- Save & Resume

- Navigation

- Reports

- AI Readiness

- AI Opportunity Matrix

- Roadmap

- Proposal Generation

- Admin Dashboard

- Client Dashboard

2. UI/UX Testing

- Desktop

- Tablet

- Mobile

- Dark Mode (if supported)

- Responsive layouts

- Loading states

- Empty states

- Validation messages

3. Security Testing

- Authentication

- Authorization

- Session timeout

- SQL Injection

- XSS

- CSRF

- File Upload Validation

- Role isolation

4. Performance Testing

- Dashboard loading

- Questionnaire loading

- Report generation

- Database performance

- API response time

5. Database Review

- Indexes

- Foreign keys

- Constraints

- Soft delete

- Audit logging

- Migration review

6. AI Validation

Review whether AI-generated outputs are accurate and consistent:

- Executive Summary

- Readiness Assessment

- Opportunity Identification

- Opportunity Matrix

- Prioritization

- Roadmap

- Recommendations

7. Documentation

Complete the following before release:

- ✅ SRS

- ✅ PRD

- ✅ Database Schema

- ✅ API Documentation

- ✅ User Guide

- ✅ Admin Guide

- ✅ Deployment Guide

- ✅ Test Cases

- ✅ Release Notes

Suggested Git Milestones

main

│

├── v1.0.0-alpha

│

├── v1.0.0-beta

│

├── v1.0.0-rc1

│

├── v1.0.0

│

└── phase-2

Phase 2 Kick-off

Once Phase 1 is released:

- Create the phase-2 branch from the v1.0.0 tag.

- Freeze Phase 1 except for critical production bug fixes.

- Finalize the Phase 2 SRS.

- Create the Phase 2 PRD.

- Design the new database schema and migration plan.

- Start Sprint 1 with the Executive Intelligence Dashboard.

This approach gives you a stable, production-ready Phase 1 while allowing Phase 2 to evolve independently without risking regressions.

I also recommend treating Phase 1 as a Minimum Viable Product (MVP) and versioning it as Nisol Discovery v1.0. Phase 2 can then be marketed as Nisol Intelligence v2.0, introducing continuous AI transformation monitoring, benchmarking, engineering intelligence, and executive dashboards. This creates a clear product evolution that will be easy for both customers and your development team to understand.